Upper Tyrone Township Sewage Authority Meeting

June 22, 2015

Meeting was called to order at 5:00 p.m.

Roll Call:  Mr. Keller, present, Mr. Kendi, present, Mrs. Beranek, present, Mr. Schmidt, present, Mr. Borek, present.

Persons Attending:  Solicitor Korns, Engineer Bill Utzman, Supervisors Chuck Cook, Rich Beranek and Bill Edwards, Regina Nazimek, Edwin Zaffina, Barry Whoric and Recording Secretary Lori Henry.

Mrs. Beranek motioned to approve the May 19, 2015 regular meeting minutes as written.  Mr. Borek seconded the motion.  Vote – Mr. Schmidt, yes, Mr. Borek, yes, Mr. Kendi, yes, Mr. Keller, yes, Mrs. Beranek, yes.  Motion accepted.

Treasurers Report as of 05/31/2015:

Scottdale Bank Checking - $3202.93

Mr. Borek motioned to approve the treasurer’s report.  Mrs. Beranek seconded the motion.  Vote – Mrs. Beranek, yes, Mr. Kendi, yes, Mr. Borek, yes, Mr. Keller, yes, Mr. Schmidt, yes.  Motion accepted.

Public Comment:  None

Motion to Pay Bills:

Scottdale Bank interest loan payment for June 2015 - $305.34

Recording Secretary monthly payroll for June 2015 - $100.00

Morris Knowles & Assoc. Inc. deferred monthly invoice May 2015 - $1,295.00

Avolio Law Group, Inc. services rendered May 2015 - $547.50

Mr. Kendi motioned to approve the bills for the month of June 2015.  Mr. Borek seconded the motion.  Vote – Mr. Keller, yes, Mr. Borek, yes, Mr. Kendi, yes, Mrs. Beranek, yes, Mr. Schmidt, yes.  Motion accepted.

Correspondence:  None

Unfinished Business:  None

Reports:

Engineers Report:

Engineer Bill Utzman discussed the following from the engineers report: (AVAILABLE UPON REQUEST)

- Bids were opened on May 29, 2015.  Construction bids were approx. $200K below the PennVest Engineers estimate.

- Due to the status of the railroad situation it is recommended to table bids until the railroad schedules a meeting to discuss impact.

- PennVEST settlement meeting No. 2 took place on June 4th.  It was recommended to extend loan closing to September 23, 2015 due to not receiving railroad permit.

- Received zoning subdivisions approval on all properties requested from the ZHB.  Will attend planning meetings for actual subdivisions approvals.

- Talked to RUS there are no funds (grants) available.

- Stated field work for photo documentation has begun.

- Reviewed user rates

Solicitors Report:

Solicitor Korns discussed the following:

- PennVest pushed closing back one month due to railroad permit

- Condemnations will need to start to be filed.  There are 24.

- Scottdale Borough is requesting $2,500.00 for easement.  Recommends that the board allow him to send letter explaining that they are jeopardizing our project to be delayed and they are all part of agreement.

- Since bids are in we will need to pass resolutions and ordinances.  Problem is with the railroad situation we cannot do anything until we get approval from them

Mr. Utzman explained to the board that he received a call stating that there is a letter that is stating that the railroad has denied our permit in full.  He has not received the letter himself.

If the lines have to be moved the project cost may go up approx. $500,000.00.  Also, depending on what the railroad is denying the Mount Pleasant Road area may have to be eliminated from the project.  Rebidding may also have to be done instead of change orders.

Mr. Utzman is going to try to set up a meeting with the railroad engineers to discuss the lines.

Solicitor Korns remarked that since the railroad permit has been denied and we are not sure what the monthly costs are going to be the board will be unable to pass any resolutions and ordinances that are needed to close on loan which will continue to delay the closing.

Discussions continued.

Mr. Kendi motioned to table the awarding of the construction bids until the next meeting after information is received regarding railroad permit.  Mr. Borek seconded the motion.  Vote – Mr. Kendi, yes, Mr. Borek, yes, Mr. Schmidt, yes, Mrs. Beranek, yes, Mr. Keller , yes.  Motion accepted.

Mr. Beranek motioned to accept the decision of the board at last month meeting to give Ronald Eutsey a tap in at no charge in exchange for easements on his properties.  Mr. Borek seconded the motion.  Vote – Mrs. Beranek, yes, Mr. Borek, yes, Mr. Kendi, yes, Mr. Keller, yes, Mr. Schmidt, yes.  Motion accepted.

Executive Session:

Mrs. Beranek motioned to accept the board’s decision to give Charles and Betty Karfelt a tap in at no charge in exchange for driveway access to pump station located on their property.  Mr. Schmidt seconded the motion.  Vote – Mr. Keller, yes, Mr. Schmidt, yes, Mr. Borek, yes, Mrs. Beranek, yes, Mr. Kendi, yes.  Motion accepted.

New Business:

Mr. Kendi motioned to accept the quote from Scottdale Bank at 1.8% - 2.2% interest loan for Interim financing for 1.8 million for 24 months.  Mr. Borek seconded the motion.   Vote – Mr. Borek, yes, Mr. Kendi, yes, Mrs. Beranek, yes, Mr. Schmidt, yes, Mr. Keller, yes.  Motion accepted.

Mrs. Beranek motioned to accept the tap in fee payments from residents for the sanitary sewer system.  Mr. Schmidt seconded the motion.

There was discussion regarding whether they should accept tap in fee payments now or wait until meeting with railroad.

Mr. Borek motioned to table the acceptance of tap in fees payments until the next meeting after discussion with railroad.  Mr. Kendi seconded the motion.  Vote – Mr. Borek, yes, Mr. Kendi, yes, Mr. Keller, yes, Mr. Schmidt, yes, Mrs. Beranek, appose.  Motion accepted.

Mr. Borek motioned to hold a special meeting on July 6, 2015 at 1:00 p.m. to discuss matters tabled and other business that may arise to be discussed.  Mr. Kendi seconded the motion.  Vote – Mr. Kendi, yes, Mr. Keller, yes, Mr. Borek, yes, Mrs. Beranek, yes, Mr. Schmidt, yes.  Motion accepted.

Adjournment:

Mr. Borek motioned to adjourn the Upper Tyrone Township Sewage Authority Regular Meeting.  Mr. Kendi seconded the motion.  Vote – Mr. Kendi, yes, Mr. Schmidt, yes, Mrs. Beranek, yes, Mr. Keller, yes, Mr. Borek, yes.  Motion accepted.

Meeting adjourned at 6:09 p.m.

Respectfully submitted,

Lori Henry

Recording Secretary