Upper Tyrone Township Sewage Authority Regular Meeting

May 23, 2016

Meeting was called to order at 5:00 p.m.

Roll Call:  Mr. Kendi, present, Mrs. Beranek, present, Mr. Keller, absent, Mr. Whoric, present, Mrs. Beranek, present.

Persons Attending:  Solicitor Korns, Engineer Bill Utzman, Supervisor Rich Beranek, Ron Lewandowski, Len Lewandowski, Edwin Zaffina, Troy Soberdash, Gregg Lambie and Recording Secretary Lori Henry.

Mr. Borek motioned to approve the April 25, 2015 regular meeting minutes as written.  Mrs. Beranek seconded the motion.  Vote – Mr. Whoric, yes, Mr. Borek, yes, Mrs. Beranek, yes, Mr. Kendi, yes, Mr. Keller, absent.  Motion accepted.

Mr. Borek motioned to approve the April 15, 2015 special meeting minutes as written.  Mrs. Beranek seconded the motion.  Vote – Mrs. Beranek, yes, Mr. Borek, yes, Mr. Kendi, yes, Mr. Keller, absent, Mr. Whoric, yes.  Motion accepted.

Treasurers Report as of 05/23/2016:

(See Attached Balance Sheet)

Mr. Whoric motioned to approve the treasurer’s report.  Mrs. Beranek seconded the motion.  Vote - Mr. Whoric, yes, Mr. Borek, yes, Mrs. Beranek, yes, Mr. Keller, absent, Mr. Kendi, yes.  Motion accepted.

Public Comment:  None

Motion to Pay Bills:

Morris Knowles & Associates, Inc. services rendered for April 2016 - $12,153.50

Morris Knowles & Associates, Inc. services rendered April 2016 non-reimbursable $130.50

Morris Knowles & Assoc, Inc. services rendered for April 2016 - $3,141.50

Scottdale Bank & Trust, Inc. June 2016 Interest Loan payment - $785.93

Avolio Law Group, Inc services rendered for April 2016 - $1,685.00

Upper Tyrone Township reimbursement of ½ payrolls 4/15 thru 05/12/2016 - $3,458.73

Mrs. Beranek motioned to approve the bills for the month of May 2016.  Mr. Whoric seconded the motion.  Vote – Mr. Whoric, yes, Mrs. Beranek, yes, Mr. Borek, yes, Mr. Keller, absent, Mr. Kendi, yes.  Motion accepted.

Mr. Whoric requested that all invoices be submitted to board for review by the Friday before scheduled monthly meeting.

Mrs. Beranek also asked Solicitor Korns if the agreement and easement with property owner Ronald Eutsey has been settled.  Mr. Korns stated that everything has been signed and the contractors have already been at his property to place sewage lines.

Correspondence:  None

Unfinished Business:

Reports:

Mr. Utzman discussed the following from the Engineers report:

- PennVEST Settlement Status – Water Quality Permit Cleared the 30-day appeal period.  Loan Settlement has been scheduled for May 31, 2016.

- Construction Period Services – Contract 2015-01: (Gravity Sewer and Forcemain Project have started.

- R & B has submitted Payment Request #1 in the amount of $394,414.65.

- R & B and MKA are working together jointly to work out a comprehensive schedule.

- Contract 2015-02: (Pump station Project) – Shop drawings have been submitted.

- Payment request #1 is for $11,700.00

- Payment Request #2 is for $11,340.00

- Contract 2015-03 (Low Sewer and Grinder Pump Project) – R & B submitted shop drawing

- Schedules have not been submitted as of yet, but anticipate work to start soon on this contract.

Mr. Utzman stated that R & B has yet to submit their certified payroll nor have they performed some of the required contract requirements.

Solicitor Korns suggested to the board that they do not submit payment to R & B for their request until all requirements of contract have been met.  That would include certified payroll and placement of work trailer here at the Municipal Building with compliant signage to be visible.

Solicitor Korns requested the board only submit payment to R & B after the discussed requirements are fulfilled.

Mrs. Beranek motioned to pay R & B for the payment request provided by them in the amount of $394,414.65 provided that the certified payroll and setting up work trailer with compliant signage has been met.  Mr. Whoric seconded the motion.  Vote – Mrs. Beranek, yes, Mr. Kendi, yes, Mr. Whoric, yes, Mr. Borek, yes, Mr. Keller, absent.  Motion accepted.

Solicitor Korns discussed the following:

- Would like the Board to start reviewing Rules & Regulations.  These will need to be adopted but will do sections at a time.

- Wants to make sure the board is very vigil to require contractors to abide by contract requirements.

- Brought a resolution for the board to review and adopt establishing procedure for public participation during meetings.

Mr. Whoric motioned to approve the solicitors report.  Mrs. Beranek seconded the motion.  Vote – Mr. Kendi, yes, Mrs. Beranek, yes, Mr. Borek, yes, Mr. Whoric, yes,

Mr. Keller, absent.  Motion accepted.

New Business:

Mrs. Beranek motioned to draw down on the Authorities Interim Financing in the amount of $50,000.00 until R & B submits and performs the contract requirements to the Engineer and Solicitor for approval.  Upon approval the Secretary/Treasurer will draw down an additional $417,000.00 to cover the expenses occurred by the sewage construction.  Mr. Whoric seconded the motion.  Vote – Mr. Kendi, yes, Mr. Whoric, yes, Mr. Borek, yes, Mrs. Beranek, yes, Mr. Keller, absent.  Motion accepted.

Mrs. Beranek motioned to allow Means & Vance PC to perform the 2015 Sewage Authority Audit in the amount of $1,850.00.  Mr. Whoric seconded the motion.  Vote – Mr. Kendi, yes, Mrs. Beranek, yes, Mr. Whoric, yes, Mr. Borek, yes, Mr. Keller, absent.  Motion accepted.

Adjournment:

Mr. Borek motioned to adjourn the Upper Tyrone Township Sewage Authority meeting.  Mrs. Beranek seconded the motion. Vote – Mr. Whoric, yes, Mrs. Beranek, yes, Mr. Kendi, yes, Mr. Keller, absent, Mr. Borek, yes.  Motion accepted.

Meeting adjourned at 5:52 p.m.

Respectfully Submitted,

Lori Henry

Recording Secretary