Upper Tyrone Township Sewage Authority Regular Meeting

June 27, 2016

Meeting was called to order at 5:00 p.m.

Roll Call:  Mr. Keller, present, Mr. Kendi, present, Mr. Whoric, present, Mrs. Beranek, present, Mr. Borek, present.

Persons Attending:  Solicitor Korns, Engineer Bill Utzman, Kathy Onusko, John Onusko, Len Lewandowski, Ron Lewandowski, Wayne Wilson, Maria Wilson, Supervisor Rich Beranek and Recording Secretary Lori Henry.

Mr. Borek motioned to approve the May 23, 2016 regular meeting minutes.  Mr. Whoric seconded the motion.  Vote – Mr. Whoric, yes, Mr. Kendi, Mr. Keller, yes, Mrs. Beranek, Mr. Borek, yes.   Motion accepted.

Treasurers Report as of 06/27/2016:

(See Attached Balance Sheet)

Mrs. Beranek motioned to approve the treasurer’s report.  Mr. Whoric seconded the motion. Vote – Mrs. Beranek, yes, Mr. Whoric, yes, Mr. Kendi, yes, Mr. Keller, yes, Mr. Borek, yes.  Motion accepted.

Public Comment:

John Onusko asked whether the leach field at each residence needed to be removed.  He was shocked reading letter sent out by the Authority.

Mr. Whoric did express that it was a little confusing how it was written.

Mr. Utzman stated that it does not need to be removed.  Septic must be emptied and filled so to make them unusable.

Ron Lewandowski asked for a construction update.

Mr. Utzman stated that he will discuss that during the engineers report.

Wayne Wilson of Kingview Road asked if he could meet with engineer to see if whether he will be required to have a grinder pump at his residence.

Mr. Utzman agreed to discuss and meet with him.

Motion to Pay Bills:

(LIST AVAILABLE UPON REQUEST)

Mrs. Beranek requested an Executive Session before motion to pay bills was taken.

Executive Session began at 5:15 p.m.

Executive Session ended at 5:20 p.m.

Solicitor Korns stated that Executive Session was in compliance with the Rules and Regulations of the Sunshine Law regarding personnel issues.

Mrs. Beranek motioned to approve the bills for the month of June 2016.  Mr. Whoric seconded the motion.  Vote – Mr. Whoric, yes, Mr. Keller, yes, Mr. Kendi, yes, Mr. Borek, yes, Mrs. Beranek, yes.   Motion accepted.

Correspondence:

PennVEST has sent confirmation of closing of PennVEST loan.  Bill Utzman and Lori Henry have begun payment draw downs from loan.

Engineers Report:  AVAILABLE UPON REQUEST

Mr. Utzman discussed the following from the engineers report:

- PennVEST Funding has closed.  1st payment application has been submitted and approved from PennVEST

- Construction on Contract 2015-01 Gravity Sewer and Force main is ongoing; Lines completed are along Everson Valley, Painter Street and Penn Ave.  Crews are working their way up Valley View.

- Contract 2015-02 Pump Station Project is anticipated to start in fall of 2016

- Construction Contract 2015-03 Low Pressure Sewer and Grinder Pump have started the horizontal drilling in Owensdale area.  Mail Line along Broadford is complete.

- R&B has submitted Payment Request #1 in the amount of $92,002.50.   This needs approved by Authority.

- Lori Henry and I have submitted payment requests.

Solicitors Report:

- Discussed that there are more easements and grinder pump easements that need to be recorded.  Suggested not recording the Temporary Easements to save on funds plus they really are not needed to be recorded legally.

- Would like the board to go over “Rules & Regulations” to be discussed and agreeable upon for passage in the near future.

- Suggested passing Resolution regarding “Public Comment Regulations” during meetings if board was agreeable with it.

Mr. Kendi motioned to approve Resolution No. 06-01-2016: Procedures for Public Comment.”  Mr. Whoric seconded the motion.  Vote – Mr. Borek, yes, Mr. Kendi, yes, Mrs. Beranek, yes, Mr. Keller, yes, Mr. Whoric, yes.   Resolution adopted.

Solicitor Korns still suggest on being vigil with the contracts work and payment request.

Mr. Whoric asked if there is a standard width for easements.

Mr. Utzman stated that usually 20ft.

Mrs. Beranek asked Mr. Korns if all condemnations have been filed.

Mr. Korns stated that they are all filed and past th e30 day appeal period.

New Business:

Mr. Kendi motioned to allow Secretary Lori Henry to have remaining easements recorded at the Fayette County Recorded of Deeds.  Mr. Whoric seconded the motion.  Vote – Mr. Whoric, yes, Mr. Kendi, yes, Mr. Keller, yes, Mr. Borek, yes, Mrs. Beranek, yes.  Motion accepted.

Mr. Whoric motioned to make a draw down in the amount of $275,000.00 from the authority’s line of credit to cover sewage project expenses.  Mrs. Beranek seconded the motion.  Vote – Mrs. Beranek, yes, Mr. Whoric, yes, Mr. Kendi, yes, Mr. Borek, yes, Mr. Keller, yes.  Motion accepted.

Mr. Kendi motioned to pass Resolution No. 06-02-2016: “to allow Bill Utzman and Lori Henry to apply for payment request through the PennVEST Loan to help save expenses in interest from the Authorities Interim Financing.  Mr. Whoric seconded the motion.  Vote – Mr. Borek, yes, Mr. Kendi, yes, Mrs. Beranek, yes, Mr. Keller, yes, Mr. Whoric, yes.  Resolution adopted.

Mr. Korns suggested that the board start having public workshops to discuss items that may need approved at their regular meeting.  It was agreed by the board that they would hold public workshops on the Wednesday before the 4th Monday at 10:00 a.m.

Mrs. Beranek motion to have public workshops at 10:00 a.m. on the Wednesday before the 4th Monday regular meeting here at the Municipal building.  Mr. Borek seconded the motion.  Vote – Mr. Borek, yes, Mr. Whoric, yes, Mr. Keller, yes, Mr. Kendi, yes, Mrs. Beranek, yes.  Motion accepted.

Mrs. Beranek motioned to approve contractor’s payment request to R&B as presented by engineer.  Mr. Borek seconded the motion.  Vote – Mr. Whoric, yes, Mr. Keller, yes, Mr. Kendi, yes, Mr. Borek, yes, Mrs. Beranek, yes.  Motion accepted.

Adjournment:

Mr. Kendi motioned to adjourn the Upper Tyrone Township Sewage Authority regular meeting.  Mr. Borek seconded the motion.  Vote – Mr. Borek, yes, Mr. Keller, yes, Mr. Kendi, yes, Mrs. Beranek, yes, Mr. Whoric, yes.  Motion accepted.

Meeting adjourned at 6:05 p.m.

Respectfully submitted,

Lori Henry

Recording Secretary