Upper Tyrone Township Sewage Authority Regular Meeting

September 26, 2016

Meeting was called to order at 5:00 p.m.

Roll Call:  Mr. Kendi, present, Mr. Borek, present, Mr. Whoric, present, Mrs. Beranek, present, Mr. Keller, absent,

Persons Attending:  Solicitor Korns, Engineer Bill Utzman, Gregg Lambie, Rich Beranek, Len Lewandowski, Ron Lewandowski, Nancy Killinger, Edwin Zaffina, Mary Konieczny, Mark Konieczny and Secretary/Treasurer Lori Henry.

Mr. Borek motioned to approve the August 22, 2016 Regular meeting minutes as written.  Mrs. Beranek seconded the motion.  Vote – Mr. Borek, yes, Mrs. Beranek, yes, Mr. Whoric, yes, Mr. Kendi, yes, Mr. Keller, absent.  Motion accepted.

Treasurers Report as of 09/26/2016:

(See Attached Balance Sheet)

Mr. Whoric motioned to approve the treasurer’s report.  Mr. Borek seconded the motion.  Vote – Mr. Kendi, yes, Mr. Borek, yes, Mr. Whoric, yes, Mrs. Beranek, yes, Mr. Keller, absent.  Motion accepted.

Public Comment:

Len Lewandowski questioned the time line of when the contractors where going to pave the roads.

Mr. Korns and Mr. Utzman both agreed that restoration needs to get done and the contractors are aware that they need to comply.

Edwin Zaffina stated that the contractors affected his power service entry at his business.  The power company says it’s the contractor’s responsibility and the contractors are saying it’s the power company’s responsibility.

Mr. Korns stated that if the board wishes he will try to look into the problem and try to resolve the issue.

Residents complained about the work performed by the contractor and stated that they would like payment to be withheld from them until areas of concern are corrected.

Mr. Korns stated that you cannot just hold payment, the law does not provide for that.  There are certain situations that you can but restoration is not one of them.  The Authority may, however, be able to hold payment at the end of contract.

Mr. & Mrs. Konieczny asked when worked would be performed at Prittstown –Mt. Pleasant Road area.

Mr. Utzman replied that the schedule for work is after New Year.

Motion to Pay Bills:

Mr. Borek motioned to pay the bills for the month of September 2016.  Mr. Whoric seconded the motion.  Vote – Mr. Whoric, yes, Mr. Kendi, yes, Mrs. Beranek, yes, Mr. Borek, yes, Mr. Keller, absent.  Motion accepted.

Unfinished Business:

Mr. Kendi questioned why the project could not be extended to Airport Road.

Mr. Utzman stated that it would be over a million dollars in expense.  Mr. Utzman is looking into making that a separate project with available grants.

Reports:

Engineers Report:

Mr. Utzman discussed the following from the Engineers Report: AVAILABLE UPON REQUEST

- R&B was given verbal permission to continue working after installing the temporary erosion control measurers.

- A Major-Mod must be submitted to DEP due to sewer relocation around wetland.  This will take approx. 3 weeks to submit and no work can be performed in the area until then.  Additional engineering costs will be approx. $1,812.00 plus $600.00 permit fee.

- Wetland Investigation has been submitted to DEP.

- Contractor Payment Requests:  2015-01 – Gravity Sewer (R&B) submitted payment request #5 in the amount of $375,085.75.  2015-02 Pump Stations – Kukurin Contracting has submitted payment request #3 in the amount of $492,221.70.

Mrs. Beranek motioned to allow the Secretary/Treasurer to perform draw downs from interim financing and/or to transfer funds from Authorities PennVEST account in order to cover costs occurred by the Sewage authority for daily operations and with the design and installation of the sanitary sewer system.  Mr. Borek seconded the motion.  Vote – Mr. Borek, yes, Mrs. Beranek, yes, Mr. Whoric, yes, Mr. Kendi, yes, Mr. Keller, absent.  Motion accepted.

Mr. Whoric motion to approve payment request submitted by R&B Contracting and Excavation in the amount of $375,085.75 and request by Kukurin Contracting in the amount of $492,221.70.  Mrs. Beranek seconded the motion.  Vote – Mr. Kendi, yes, Mr. Whoric, yes, Mr. Borek, yes, Mrs. Beranek, yes, Mr. Keller, absent.  Motion accepted.

Solicitors Report:

Mr. Korns asked that if the board has any issues with the Rules & Regulations he would like to discuss those at the next workshop.  Mr. Korns also requested the Secretary contact Mr. Keller for his comments on them.

Mr. Korns also stated that he was going to be contacting the solicitor from WFMSA to set up a meeting to discuss the interest payments owed.

Mrs. Beranek requested that letters be sent out to residents informing them of time line schedule of R&B Contracting.

New Business:  None

Adjournment:

Mrs. Beranek motioned to adjourn the Upper Tyrone Township Sewage Authority Regular Meeting.  Mr. Whoric seconded the motion.  Vote – Mrs. Beranek, yes, Mr. Whoric, yes, Mr. Kendi, yes, Mr. Keller, absent, Mr. Borek, yes.  Motion accepted.

Meeting adjourned at 5:35 p.m.

Respectfully submitted,

Lori Henry

Recording Secretary