Upper Tyrone Township Sewage Authority Regular Meeting

August 24, 2015

Meeting was called to order at 5:00 p.m.

Roll Call:  Mr. Kendi, present, Mr. Schmidt, present, Mrs. Beranek, present, Mr. Keller, absent (funeral), Mr. Borek, present.

Persons Attending:  Solicitor Korns, Engineer Bill Utzman, Supervisor Rich Beranek, Tom Bageant, Barry Whoric, Regina Nazimek, Greg Lambie and Recording Secretary Lori Henry.

Mr. Borek motioned to approve the July 27, 2015 regular meeting minutes as written.  Mrs. Beranek seconded the motion.  Vote – Mrs. Beranek, yes, Mr. Borek, yes, Mr. Kendi, yes, Mr. Schmidt, yes, Mr. Keller, absent.  Motion accepted.

Treasurers Report as of 07/31/2015:

Scottdale Bank Checking - $1,835.02

Mr. Borek motioned to approve the treasurer’s report.  Mrs. Beranek seconded the motion.  Vote – Mrs. Beranek, yes, Mr. Kendi, yes, Mr. Borek, yes, Mr. Schmidt, yes, Mr. Keller, absent.  Motion accepted.

Public Comment:  None

Motion to Pay Bills:

Scottdale Bank interest loan payment for September 2015 - $315.52

Recording Secretary monthly payroll August 2015 - $100.00

Avolio Law Group Inc. July & August 2015 - $2,238.25

Morris Knowles & Assoc. services rendered for July 2015 - $20,935.00

Mrs. Beranek questioned some of the services rendered from Solicitor Korns on whether they were accurate.

Solicitor Korns explained his charges to the board.  Board accepted his explanation.

Mr. Borek motioned to approve all bills as monies become available through Scottdale Bank for new interest loan.  Mrs. Beranek seconded the motion. Vote – Mrs. Beranek, yes, Mr. Schmidt, yes, Mr. Borek, yes, Mr. Kendi, yes, Mr. Keller, absent.  Motion accepted.

Unfinished Business:

Mrs. Beranek motioned to approve a payment plan for residents to enter into with the UTTSA requiring a set amount to be paid monthly. Said tap in payment plan would be given at a discounted price of $1,800.00. Set monthly amount is $100.00.  Mr. Schmidt seconded the motion.  Vote – Mr. Schmidt, yes, Mr. Kendi, yes, Mrs. Beranek, yes, Mr. Borek, yes. Mr. Keller, absent.  Motion accepted.

Mr. Schmidt requested that the board motion to take a draw down from the Authority’s line of credit when it becomes finalized in the amount of $75,000.00 to cover up coming expenses for the sewage project.

(Industrial Photographic has submitted their bill in the amount of $27,995.00 for sewage line photos of project.  This was authorized by Authority at a previous meeting for services rendered.)

Mrs. Beranek motioned to approve a draw down from the authority’s line of credit when loan is finalized.  Mr. Borek seconded the motion.  Vote – Mrs. Beranek, yes, Mr. Borek, yes, Mr. Schmidt, yes, Mr. Kendi, yes, Mr. Keller, absent.  Motion accepted.

Engineers Report: (AVAILABLE UPON REQUEST)

- The revised forcemain re-alignment and permit application was hand delivered to Carload Express on July 13, 2015.

- Subdivision plans are approved and will be recorded.

- Contract Status for all three contracts:

  - 2015-01 Gravity Sewer and Force-main project.

This contract will be rebid upon receipt of railroad approval, or extreme confidence the railroad will not require relocation.

  - 2015-02 Pump Station (General & Electrical)

Contract was awarded and executed.

Contract Agreement, signed by Contractor, UTTSA to sign & execute.

  - 2015-03 Low Pressure Sewer (EOne System)

DBE information appears in order and recommends awarding contract.

UTTSA to sign Grant/Loan Recipient DBE compliance Statement

Notice of intent award letter: signed by Contractor, UTTSA to sign and execute

Notice of Award: UTTSA to sign, MKA will forward to Contractor for execution.

Contract Agreement: UTTSA to sign, MKA will forward to Contractor for execution.

Mrs. Beranek motioned to award Contract 2015-03 in the amount of $1,419,510.00 upon review and approval from solicitor.  Mr. Schmidt seconded the motion.  Vote – Mr. Kendi, yes, Mr. Borek, yes, Mrs. Beranek, yes, Mr. Schmidt, yes, Mr. Keller, absent.  Motion accepted.

- Tap Fees for Multi-family & Non-Residential Customers.

Mr. Lambie questioned whether the Authority would be able to bill tenants directly due to their tenants who own their own trailers.  He also questioned how their tap-in fee would be calculated.

Mr. Korns explained that commercial tap-ins would be calculated by their current water usage.

Mr. Lambie requested that this fee be decided on soon so they could start paying for them by the end of year for tax reasons.

Mr. Korns discussed billing tenants with concerns but it comes down to them (Authority) having the authority to enforce billing to the tenants.

Solicitors Report:

Mr. Korns stated that condemnations are ready to be filed and costs that are required for him to begin the process.

Mr. Utzman requested that the board allow him to rebid Contract 2015-01 at his discretion due to railroad permitting, etc.  This Then can be done without having to have a special meeting directing him to do so.

Mrs. Beranek motioned to allow Engineer Bill Utzman to advertise and re-bid Contract 2015-01 at his discretion.  Mr. Borek seconded the motion.  Vote – Mr. Borek, yes, Mr. Kendi, yes, Mrs. Beranek, yes, Mr. Schmidt, yes, Mr. Keller, absent.  Motion accepted.

Mr. Utzman announced that there will be a re-bid meeting regarding this contract.

Adjournment:

Mrs. Beranek motioned to adjourn the Upper Tyrone Township Sewage Authority Regular Meeting.  Mr. Borek seconded the motion.  Vote - Mr. Kendi, yes, Mrs. Beranek, yes, Mr. Keller, absent, Mr. Borek, yes, Mr. Schmidt, yes.  Motion accepted.

Meeting adjourned at 5:44 p.m.

Respectfully submitted,

Lori Henry

Recording Secretary